Meetings with Alireza

- First Meeting (30/03/2026)

What we Discussed:

- Project Title should be change not too specific it should be generalized

- Objective not describe the all-technical parts

- Revised the references

- Add more references

- Evaluation not only binary classification it could be likelihood

- Novaly of my work? How my project is different from others justification

- Second Meeting(20/04/2026)

What I Did (Past 2 Weeks):

- Revised title, objectives, outcomes, aim and scope

- Replaced and verified all references

- Rewrote literature review with proper gap analysis

- Updated testing and evaluation section

What I Will Do (Next 2 Weeks):

- Complete EDA on Kaggle dataset

- Perform data cleaning and preprocessing

- Set up GitHub repository for version control

- Document all findings for the dissertation literature review and methodology chapters

What we Discussed:

- Decided which platform I can use GitHub/GitLab

- Completed Ethical form

- Discussed about Platform & Tools for technical implementation

- Third Meeting(26/05/2026)

What I Did (Past 5 Weeks):

- Completed full Exploratory Data Analysis on the Kaggle fake_job_postings dataset

- Generated 7 figures (class distribution, description length, wordclouds for real/fake, fraud rate by binary features, experience, education, and top industries)

- Identified 6 key findings to guide modelling decisions

- Restructured the GitHub repository with proper folder structure (Data, Document, Notebook, Output, Models)

- Added README.md with project overview, methodology, status checklist and reproduction steps

- Created requirements.txt for reproducibility

- Consolidated proposal, ethics form and meeting logs into a single Document folder

What I Will Do (Next 4 Weeks):

- Set up the dissertation Word document with full chapter structure

- Build preprocessing pipeline (text cleaning, lemmatisation, missing value handling, save cleaned dataset)

- Implement baseline Logistic Regression with TF-IDF features and class_weight='balanced'

- Implement SVM model with calibrated probabilities

- Compare SMOTE vs class_weight for handling class imbalance

- Run 5-fold stratified cross-validation

- Perform error analysis and feature importance

- Start drafting the Methodology chapter alongside the code

What we Discussed: